## Slide 1
MINDUEL LITE
An Interest-Based Two-Player Intellectual Competition
Web Application
IU International University · DLBSEPPSD01_E — Software Development
Task 2: Development of a Web Application · Oral Project Report
GitHub: https://github.com/MahmoudBKanaan/MiduelLite
Student name / matriculation number

## Slide 2
Outline
Problem, objective, users, scope
Process, wireframes, architecture, database
Matchmaking, state machine, implementation
Testing, Docker, operational result
Evaluation, reflection, conclusion
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
2 / 17

## Slide 3
Problem and project objective
Problem
Users want short intellectual interaction without registration, profiles, friends lists or complex multiplayer platforms. Existing systems add friction before any play can start.
Objective
Build the smallest practical full-stack SPA that demonstrates frontend, backend, PostgreSQL, two-user interaction, tests, Docker Compose, and documentation for IU Task 2 — not a production social platform.
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
3 / 17

## Slide 4
Target user and benefit
Target user
Someone who wants a brief anonymous intellectual duel with another available person — no permanent identity or personal data.
User benefit — immediate participation without:
Email / password registration
Permanent account or profile pages
Friends, rankings, or complex settings
Only needs: temporary name, avatar, three interests
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
4 / 17

## Slide 5
MVP requirements and scope
In scope | Out of scope
4 screens: Welcome, Pool, Match, Result | Accounts, OAuth, JWT login
React SPA + Express + PostgreSQL | WebSockets, WebRTC / audio
Interest matchmaking 3→2→1 | Chat, rankings, history UI
10-question peer scoring + flags | Cloud deploy, microservices
Docker Compose, tests, docs | AI scoring, admin CMS
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
5 / 17

## Slide 6
Development process
Iterative-Incremental Development managed with Kanban
Solo project — no team Scrum ceremonies
Fixed small MVP defined by a knowledge base
Short timeline — continuous flow of ready work
Minimal admin: BACKLOG → READY → IN PROGRESS → TEST → DONE
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
6 / 17

## Slide 7
Wireframes and user journey
Welcome
Pool
Match
Result
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
7 / 17

## Slide 8
Software architecture (C4 container)
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
8 / 17

## Slide 9
Database / data model
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
9 / 17

## Slide 10
Matchmaking algorithm
similarity = sharedInterestCount / 3
Shared | Similarity | Rule
3 | 1.00 | Highest priority
2 | 0.67 | Next
1 | 0.33 | Lowest eligible
0 | 0.00 | Never matched
Waiting player → Player 1
Joiner → Player 2
Tie-break: earliest joined_at
No ML / embeddings
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
10 / 17

## Slide 11
Match state machine & implementation
Code focus (excerpt)
resolveAfterBothReviews()
if flags ≥ 3 → THREE_FLAGS
if question = 10 → COMPLETED
else → next Q, P1_ANSWER
Backend is authoritative;
frontend only displays phase.
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
11 / 17

## Slide 12
Testing and Docker
docker compose up --build
Frontend :5173 · Backend :3001 · Postgres
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
12 / 17

## Slide 13
Operational result
Two browsers (normal + Incognito) on localhost:5173
Compatible profiles match; same matchId and question
Full phase flow verified (answer → score → review)
Q10 → COMPLETED result; 3 flags → THREE_FLAGS
Flagged scores excluded from averages
Clean start: schema + 1000 questions, no manual DB setup
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
13 / 17

## Slide 14
Goal achievement and limitations
Goal achieved
Operational SPA + API + DB; two-user duel; tests pass; Docker Compose works; documentation and GitHub ready for Task 2.
Intentional limits
No accounts · polling not WS · no disconnect recovery · subjective scores · no moderation/history/audio · local Docker only · no production scale.
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
14 / 17

## Slide 15
Reflection and future improvements
Lessons learned
Fixed MVP scope reduced delivery risk
Backend-authoritative state kept multiplayer consistent
Polling sufficient for academic two-player demo
Simple SQL model covered turn-based play
Possible future (not built)
Accounts / persistent profiles
WebSockets or WebRTC audio
Moderation, history, rankings
Cloud deployment & stronger security
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
15 / 17

## Slide 16
Conclusion
Minduel Lite delivers a complete academic full-stack demonstration:
Anonymous two-player interest-based competition
React SPA + Express + PostgreSQL + Docker Compose
Tested core rules, documented process, published on GitHub
Scope discipline enabled reliable delivery for IU Task 2
https://github.com/MahmoudBKanaan/MiduelLite
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
16 / 17

## Slide 17
List of figures & bibliography
Figures (own work unless noted)
Fig. Screenshots: Welcome, Pool, Match, Result (app UI)
Fig. C4 container diagram; ER diagram; match state diagram
Fig. Kanban board, test run, Docker compose status
Bibliography / sources
IU International University. (n.d.). Task for course DLBSEPPSD01_E — Software Development. Examination Office.
IU International University. (n.d.). Guidelines for the creation of an oral project report.
React, Express, PostgreSQL, Docker documentation (vendor docs, as used).
Project repository: https://github.com/MahmoudBKanaan/MiduelLite
Minduel Lite · DLBSEPPSD01_E · Oral Project Report
17 / 17