================================================================================

MIN DUEL LITE

MINIMUM A–Z DEVELOPMENT + UNIVERSITY SUBMISSION TO-DO LIST

================================================================================

OBJECTIVE

Complete the smallest possible operational Minduel Lite full-stack web application and

make it ready for the IU DLBSEPPSD01_E oral project report.

Technology:

Frontend:

React + Vite + JavaScript + React Router + plain CSS

Backend:

Node.js + Express + pg

Database:

PostgreSQL

Communication:

REST/JSON + 1-second polling

Testing:

Vitest + React Testing Library + Supertest

Infrastructure:

Docker + Docker Compose

RULE:

Do not implement anything that is not required by:

1. the Knowledge Base,

2. the IU examination requirements,

3. the acceptance criteria.

No production engineering.

================================================================================

PHASE 1 — PROJECT DEFINITION AND UNIVERSITY CONCEPT

================================================================================

1. Create the project root folder:

minduel-lite/

2. Save the approved Knowledge Base inside the project documentation so it remains the

authoritative specification throughout development.

3. Create docs/concept.md from the Knowledge Base containing only:

- project title,

- problem statement,

- target user,

- user benefit,

- project objective,

- MVP scope,

- functional requirements,

- non-functional requirements,

- explicit exclusions,

- technology choices,

- testing approach,

- known limitations.

4. Create the four minimum wireframes:

- Welcome

- Pool

- Match

- Result

Store them in docs/wireframes.md or as simple diagram/image files referenced from it.

5. Create one simple C4 Container architecture diagram:

User

|

v

React SPA

|

v

Node.js / Express

|

v

PostgreSQL

6. Create one simple ER diagram containing:

- players

- queue_entries

- questions

- matches

- match_rounds

7. Document the development process as:

Iterative-Incremental Development managed with Kanban.

Justification:

- solo project,

- small fixed MVP,

- short development period,

- minimal administrative overhead.

8. Create the minimum Kanban board with:

BACKLOG

READY

IN PROGRESS

TEST

DONE

Add the implementation tasks from this to-do list to the board at a practical level;

do not create hundreds of Jira tickets.

9. Submit the required project concept to the tutor for approval before beginning the

implementation phase, as required by the IU task.

================================================================================

PHASE 2 — REPOSITORY AND PROJECT FOUNDATION

================================================================================

10. After concept approval, initialize the Git repository.

11. Create the minimum repository structure:

minduel-lite/

|

|-- frontend/

|-- backend/

|-- database/

|-- docs/

|-- docker-compose.yml

|-- .env.example

|-- .gitignore

|-- README.md

12. Create .gitignore covering at minimum:

node_modules/

.env

coverage/

build/dist files where applicable.

13. Create .env.example containing the required configuration names without real secrets:

PORT

DATABASE_URL

FRONTEND_ORIGIN

POSTGRES_DB

POSTGRES_USER

POSTGRES_PASSWORD

================================================================================

PHASE 3 — DATABASE

================================================================================

14. Create database/schema.sql.

15. Create the players table with:

id

session_token

display_name

avatar_id

interests

created_at

16. Create the queue_entries table with:

player_id

joined_at

17. Create the questions table with:

competition_id

question_number

question_text

Primary key:

competition_id + question_number

18. Create the matches table with:

id

player1_id

player2_id

competition_id

current_question

phase

status

flag_count

end_reason

created_at

ended_at

19. Create the match_rounds table with:

match_id

question_number

player1_answer

player1_score

player1_score_flagged

player1_reviewed

player2_answer

player2_score

player2_score_flagged

player2_reviewed

20. Add only the database constraints necessary for the MVP:

- required fields,

- primary keys,

- foreign keys,

- score range 1–10,

- question number 1–10,

- competition ID 1–100.

21. Create database/seed.sql containing:

100 competition/question sets

×

10 questions

Total required rows:

1,000 questions.

Keep question data static.

Do not build question-management functionality.

22. Verify that the seed contains:

- exactly 100 competition IDs,

- exactly 10 questions per competition,

- exactly 1,000 question rows.

================================================================================

PHASE 4 — BACKEND FOUNDATION

================================================================================

23. Initialize backend/package.json.

24. Install only:

Runtime:

- express

- pg

- cors

- helmet

- dotenv

Testing:

- vitest

- supertest

25. Create:

backend/src/app.js

backend/src/server.js

backend/src/db.js

26. Configure PostgreSQL connection through DATABASE_URL.

27. Configure the minimum Express application:

- express.json({ limit: "10kb" })

- Helmet

- CORS restricted to FRONTEND_ORIGIN

- JSON error responses

- no stack traces returned to frontend

28. Create:

GET /api/health

returning:

{

"status": "ok"

}

29. Create the predefined application configuration containing:

- 32 interests,

- valid avatar IDs 1–12.

30. Create:

GET /api/config

returning the interests and valid avatar IDs.

================================================================================

PHASE 5 — TEMPORARY PLAYER SESSION

================================================================================

31. Create the minimal temporary-session validation helper.

Requests use:

X-Player-Id

X-Session-Token

32. Ensure session-protected operations verify that:

player ID exists,

session token belongs to that player.

Do not build JWT authentication or accounts.

33. Implement:

POST /api/players

34. Validate server-side:

- display name required,

- 2–20 characters,

- whitespace trimmed,

- avatar 1–12,

- exactly three interests,

- interests 1–32,

- no duplicate interests.

35. Generate:

playerId = UUID

sessionToken = UUID

36. Store the player in PostgreSQL and return:

playerId

sessionToken

================================================================================

PHASE 6 — MATCHMAKING

================================================================================

37. Create calculateInterestOverlap(playerA, playerB).

Result must be:

0

1

2

or

3.

38. Implement the matchmaking rule:

first priority:

3 shared interests

otherwise:

2 shared interests

otherwise:

1 shared interest

zero:

no match.

39. For equal compatibility, select the player who entered the queue first.

40. Implement:

POST /api/pool/join

41. On pool join:

- prevent duplicate queue entry,

- search compatible waiting players,

- create a match when one exists,

- otherwise place current player in queue.

42. When creating a match:

- waiting player becomes Player 1,

- new player becomes Player 2,

- randomly select competition_id from 1–100,

- set current_question = 1,

- set phase = P1_ANSWER,

- set status = ACTIVE,

- remove both players from queue.

43. Implement:

GET /api/pool/status

44. Implement:

POST /api/pool/leave

================================================================================

PHASE 7 — MATCH ENGINE

================================================================================

45. Implement:

GET /api/matches/:matchId

46. Make the backend return the information needed by the current player:

- both player names,

- avatars,

- current player's role,

- current question number,

- current question,

- current phase,

- relevant submitted answer,

- relevant received score,

- flag count,

- match status.

47. Implement the match phases exactly as:

P1_ANSWER

↓

P2_SCORE_P1

↓

P2_ANSWER

↓

P1_SCORE_P2

↓

REVIEW

48. Implement:

POST /api/matches/:matchId/answer

49. Validate answers:

- current player has the correct turn,

- match is ACTIVE,

- answer length 1–500,

- answer has not already been submitted.

50. After Player 1 submits:

P1_ANSWER

→

P2_SCORE_P1

51. Implement:

POST /api/matches/:matchId/score

52. Validate scores:

- integer,

- 1–10,

- correct player's turn,

- match ACTIVE,

- score has not already been submitted.

53. After Player 2 scores Player 1:

P2_SCORE_P1

→

P2_ANSWER

54. After Player 2 answers:

P2_ANSWER

→

P1_SCORE_P2

55. After Player 1 scores Player 2:

P1_SCORE_P2

→

REVIEW

56. Implement:

POST /api/matches/:matchId/review

57. Allow each player to review only their own received score.

58. Support exactly two review actions:

ACCEPT

FLAG

59. When FLAG is submitted:

- mark that received score as flagged,

- increment match.flag_count.

60. Make submitted review decisions immutable.

61. After both players have reviewed their received scores:

IF flag_count >= 3:

status = ENDED

end_reason = THREE_FLAGS

ELSE IF current_question = 10:

status = ENDED

end_reason = COMPLETED

ELSE:

current_question += 1

phase = P1_ANSWER

================================================================================

PHASE 8 — RESULT CALCULATION

================================================================================

62. Implement the final-score calculation.

63. For Player 1:

average all player1_score values where:

player1_score_flagged = false

64. For Player 2:

average all player2_score values where:

player2_score_flagged = false

65. Round scores to one decimal place.

66. If no valid score exists for a player:

score = 0.

67. Determine:

Player 1 wins

Player 2 wins

or

DRAW.

68. Implement:

GET /api/matches/:matchId/result

69. Return:

- Player 1 name/avatar/score,

- Player 2 name/avatar/score,

- winner/draw,

- questions completed,

- flag count,

- end reason.

================================================================================

PHASE 9 — BACKEND SMOKE CHECK

================================================================================

70. Before building the full frontend, manually verify the backend can perform this basic

sequence:

- create Player A,

- create Player B,

- join both to pool,

- receive one shared match ID,

- retrieve current question,

- submit Player 1 answer,

- submit Player 2 score,

- submit Player 2 answer,

- submit Player 1 score,

- submit both reviews,

- advance to next question.

71. Fix backend/state-machine problems before proceeding to frontend integration.

================================================================================

PHASE 10 — REACT FOUNDATION

================================================================================

72. Create the frontend with Vite + React + JavaScript.

73. Install only:

- react-router-dom

plus the minimum frontend testing packages:

- vitest

- React Testing Library

74. Create the four routes:

/                   Welcome

/pool               Pool

/match/:matchId     Match

/result/:matchId    Result

75. Create one small API helper responsible for:

- API base URL,

- JSON requests,

- player/session headers,

- basic error handling.

76. Implement sessionStorage helpers for:

playerId

sessionToken

================================================================================

PHASE 11 — WELCOME SCREEN

================================================================================

77. Create WelcomePage.

78. Create the display-name field.

79. Add the 12 predefined local avatar images and avatar selector.

80. Create the 32-interest selector.

81. Enforce exactly three selected interests in the frontend.

82. Keep Enter Pool disabled until:

- valid name,

- one avatar,

- three interests.

83. On Enter Pool:

POST /api/players

84. Save returned:

playerId

sessionToken

in sessionStorage.

85. Navigate to:

/pool

================================================================================

PHASE 12 — POOL SCREEN

================================================================================

86. Create PoolPage.

87. Display only:

- avatar,

- name,

- three interests,

- "Searching for opponent...",

- simple loading indicator,

- Cancel.

88. On entry:

POST /api/pool/join

89. If immediately matched:

navigate to match.

90. Otherwise poll:

GET /api/pool/status

approximately once per second.

91. When MATCHED is returned:

stop polling,

navigate to:

/match/:matchId

92. Implement Cancel using:

POST /api/pool/leave

then return to Welcome.

================================================================================

PHASE 13 — MATCH SCREEN

================================================================================

93. Create MatchPage.

94. Poll:

GET /api/matches/:matchId

approximately once per second.

95. Always display:

- Player 1,

- Player 2,

- avatars,

- Question X / 10,

- question text,

- current flags.

96. Render UI based entirely on backend phase and current player's role.

97. For P1_ANSWER:

Player 1:

textarea + Submit

Player 2:

waiting message.

98. For P2_SCORE_P1:

Player 2:

Player 1 answer + score buttons 1–10

Player 1:

waiting message.

99. For P2_ANSWER:

Player 2:

textarea + Submit

Player 1:

waiting message.

100. For P1_SCORE_P2:

Player 1:

Player 2 answer + score buttons 1–10

Player 2:

waiting message.

101. For REVIEW:

show each player their received score.

Provide only:

ACCEPT SCORE

FLAG SCORE

102. Submit answer actions through:

POST /answer

103. Submit score actions through:

POST /score

104. Submit review actions through:

POST /review

105. When match status becomes ENDED:

stop polling.

106. Navigate to:

/result/:matchId

================================================================================

PHASE 14 — RESULT SCREEN

================================================================================

107. Create ResultPage.

108. Retrieve:

GET /api/matches/:matchId/result

109. Display only:

- both players,

- both final scores,

- winner/draw,

- questions completed,

- flags,

- end reason.

110. Add:

PLAY AGAIN

111. PLAY AGAIN must:

preserve the current temporary profile,

navigate to /pool.

112. Add:

RESET PROFILE

113. RESET PROFILE must:

clear sessionStorage,

navigate to /.

114. Add:

EXIT

115. EXIT must:

clear sessionStorage,

return to /.

================================================================================

PHASE 15 — MINIMUM UI FINISHING

================================================================================

116. Create one simple global CSS file.

117. Make the interface mobile-first with approximately:

max-width: 480px

118. Center the application container on larger screens.

119. Ensure:

- readable text,

- obvious buttons,

- sufficient contrast,

- consistent spacing,

- clear selected states.

120. Do NOT spend time creating:

- elaborate animations,

- custom design system,

- complex responsiveness,

- advanced visual effects.

================================================================================

PHASE 16 — REFRESH AND BASIC ERROR HANDLING

================================================================================

121. Ensure page refresh can reuse:

playerId

sessionToken

from sessionStorage.

122. If no valid session exists on a protected page:

redirect to Welcome.

123. Display one simple user-readable error message for failed API operations.

124. Ensure raw stack traces are never shown in the UI.

================================================================================

PHASE 17 — MINIMUM SECURITY COMPLETION

================================================================================

125. Review every SQL query and ensure it is parameterized.

126. Verify all important validation exists on the backend, not only the frontend:

- name,

- avatar,

- interests,

- answer,

- score,

- session ownership,

- match ownership,

- current phase.

127. Verify Helmet is enabled.

128. Verify CORS accepts only the configured frontend origin.

129. Verify request-body limit is configured.

130. Verify database credentials come from environment variables.

131. Verify .env is excluded from Git.

132. Do NOT implement additional security systems.

================================================================================

PHASE 18 — DOCKER

================================================================================

133. Create backend/Dockerfile using a small Node image.

134. Create frontend/Dockerfile using a small Node image and run Vite with:

--host 0.0.0.0

135. Configure docker-compose.yml with exactly three services:

frontend

backend

database

136. Configure PostgreSQL to execute:

schema.sql

seed.sql

when initializing a new database volume.

137. Configure service environment variables.

138. Configure frontend/backend/database networking through Docker Compose.

139. Verify the entire application can be started with:

docker compose up --build

140. Verify:

Frontend:

http://localhost:5173

Backend:

http://localhost:3001

Health:

http://localhost:3001/api/health

================================================================================

PHASE 19 — AUTOMATED TESTING

================================================================================

141. Create the minimum backend automated test suite covering:

- valid player creation,

- invalid profile rejection,

- 3-interest matching priority,

- fallback to 2 interests,

- fallback to 1 interest,

- no zero-interest match,

- wrong-player turn rejection,

- score range validation,

- valid phase progression,

- flag count increment,

- third-flag termination,

- question-10 termination,

- flagged-score exclusion,

- correct winner calculation.

142. Create the minimum frontend automated test suite covering:

- Welcome renders,

- invalid profile cannot continue,

- exactly three interests can be selected,

- Pool waiting state renders,

- Pool redirects when matched,

- Match renders question,

- correct controls appear for current phase,

- Result displays scores and winner.

143. Run the complete automated test suites.

144. Fix failing tests.

145. Stop adding tests once the core functionality above is reliably covered.

================================================================================

PHASE 20 — FULL TWO-BROWSER ACCEPTANCE TEST

================================================================================

146. Reset the local database to obtain a clean demonstration environment if necessary.

147. Start the application using only:

docker compose up --build

148. Open:

Browser A:

normal Chrome

Browser B:

Incognito Chrome

149. Create two profiles sharing two or three interests.

150. Verify both enter the pool.

151. Verify the backend matches them.

152. Verify both browsers enter the same match.

153. Verify both display the same question.

154. Complete at least one full question sequence:

P1 answers

P2 scores

P2 answers

P1 scores

both review

155. Verify the second question appears.

156. Verify the game can continue through Question 10 and produce a result.

157. Perform a second short test where three scores are flagged.

158. Verify the game immediately terminates on the third flag.

159. Verify flagged scores are excluded from the final average.

160. Verify:

PLAY AGAIN

returns the same profile to Pool.

161. Verify:

RESET PROFILE

clears the temporary identity and returns to Welcome.

162. Fix only defects that prevent the defined acceptance flow.

Do not expand scope.

================================================================================

PHASE 21 — CODE DOCUMENTATION

================================================================================

163. Clean obvious temporary/debug code.

164. Remove unused files and unused dependencies.

165. Add brief comments/JSDoc only to non-obvious core functions such as:

calculateInterestOverlap()

createMatch()

advanceMatch()

calculateResult()

166. Ensure filenames and function names clearly communicate purpose.

================================================================================

PHASE 22 — README

================================================================================

167. Complete README.md with:

# Minduel Lite

## Project Overview

## Features

## Technology Stack

## Architecture

## Prerequisites

## Running the Application

docker compose up --build

## Application URLs

## Running Tests

## Database

## Project Structure

## Known Limitations

168. Verify a person following the README can start the project without undocumented

setup steps.

================================================================================

PHASE 23 — FINAL PROJECT DOCUMENTATION

================================================================================

169. Update docs/concept.md so it accurately reflects the application that was actually

built.

170. Finalize the C4 architecture diagram.

171. Finalize the ER diagram.

172. Finalize the four wireframes.

173. Document the matchmaking calculation:

similarity = shared interests / 3

174. Document the match state machine.

175. Document the minimum security approach.

176. Document the testing approach.

177. Document the known limitations:

- no accounts,

- no production authentication,

- polling instead of WebSockets,

- no disconnect recovery,

- subjective scoring,

- no moderation,

- no history,

- no audio,

- no cloud deployment,

- no production scalability.

178. Document only lessons actually learned during implementation.

================================================================================

PHASE 24 — FINAL CLEAN BUILD

================================================================================

179. Stop all application containers.

180. Remove the local database volume.

181. Perform a completely clean startup:

docker compose up --build

182. Verify PostgreSQL automatically creates:

- schema,

- 1,000 question rows.

183. Run automated tests once more against the finalized project.

184. Perform the two-browser smoke demonstration once more.

185. Confirm no manual database setup is required.

186. Confirm no secret .env file is committed.

================================================================================

PHASE 25 — GITHUB

================================================================================

187. Review the repository and remove:

- secrets,

- node_modules,

- temporary files,

- irrelevant assets,

- debugging files.

188. Commit the complete final project.

189. Create/push the required GitHub repository.

190. Verify the repository contains:

- frontend,

- backend,

- database,

- Dockerfiles,

- Docker Compose,

- tests,

- documentation,

- README.

191. Copy the final GitHub repository link for the presentation title slide.

================================================================================

PHASE 26 — PRESENTATION EVIDENCE

================================================================================

192. Capture a clear screenshot of:

Welcome screen.

193. Capture:

Pool screen.

194. Capture:

Match screen.

195. Capture:

Result screen.

196. Capture:

Kanban/project-process evidence.

197. Capture:

successful automated tests.

198. Capture:

Docker containers running.

199. Prepare the C4 architecture diagram for presentation.

200. Prepare the ER diagram for presentation.

201. Prepare a simple user-flow or match-state diagram.

202. Prepare only the most useful implementation excerpts:

1. profile validation,

2. matchmaking,

3. match state transition,

4. flag/termination logic,

5. React polling,

6. parameterized SQL.

================================================================================

PHASE 27 — ORAL PROJECT REPORT

================================================================================

203. Create the presentation with approximately this sequence:

1. Title + GitHub link

2. Problem and objective

3. Target user and benefit

4. MVP requirements and scope

5. Development process

6. Wireframes/user journey

7. Architecture

8. Database

9. Matchmaking algorithm

10. Match state machine / code

11. Testing + Docker

12. Operational result/demo

13. Goal achievement + limitations

14. Reflection + future improvements

15. Conclusion

204. Add a list of figures and bibliography where required.

205. Cite external sources, graphics, tables or figures used in the presentation according

to the university's academic requirements.

206. Put the GitHub repository link on the title slide.

207. Keep the presentation focused on:

task definition,

planning,

implementation process,

architecture,

software result,

testing,

reflection.

Do not spend the presentation merely describing UI screens.

================================================================================

PHASE 28 — CRITICAL EVALUATION

================================================================================

208. Prepare a short explicit answer to:

"Was the project goal achieved?"

209. Prepare the evidence supporting that answer:

- two anonymous users work,

- matching works,

- ten-question game works,

- scoring works,

- flags work,

- result works,

- frontend/backend/database integrate,

- Docker works,

- tests pass.

210. Prepare a short limitations section explaining why production features were

intentionally excluded.

211. Prepare future improvements only as discussion:

- authentication,

- persistent profiles,

- WebSockets,

- WebRTC audio,

- stronger matchmaking,

- moderation,

- history,

- production deployment.

DO NOT IMPLEMENT THEM.

================================================================================

PHASE 29 — FINAL PRESENTATION PREPARATION

================================================================================

212. Plan the oral presentation for approximately 15 minutes.

213. Do not attempt to play all ten questions live during the presentation.

214. Demonstrate only enough live operation to prove:

two browsers

↓

profiles

↓

matchmaking

↓

shared match

↓

answer/scoring interaction.

215. Use screenshots to show later states such as:

final question,

three-flag termination,

result page.

216. Perform one timed rehearsal.

217. Keep the presentation comfortably below the 20-minute automatic recording cutoff.

218. Convert the final presentation to PDF.

================================================================================

PHASE 30 — FINAL SUBMISSION-READINESS CHECK

================================================================================

219. Confirm the final project has:

[ ] React SPA

[ ] Node.js/Express backend

[ ] PostgreSQL database

[ ] Welcome screen

[ ] Pool screen

[ ] Match screen

[ ] Result screen

[ ] anonymous temporary session

[ ] 32 interests

[ ] exactly 3 selected interests

[ ] 3→2→1 interest matchmaking priority

[ ] 100 question sets

[ ] 10 questions per set

[ ] 1,000 seeded questions

[ ] Player 1 answer flow

[ ] Player 2 scoring

[ ] Player 2 answer flow

[ ] Player 1 scoring

[ ] score review

[ ] flagging

[ ] third-flag termination

[ ] Question-10 termination

[ ] flagged-score exclusion

[ ] final average scores

[ ] winner/draw

[ ] Play Again

[ ] Reset Profile

[ ] parameterized SQL

[ ] backend input validation

[ ] temporary session validation

[ ] Helmet

[ ] CORS configuration

[ ] environment-variable configuration

[ ] backend automated tests

[ ] frontend automated tests

[ ] tests passing

[ ] frontend Dockerfile

[ ] backend Dockerfile

[ ] PostgreSQL Docker service

[ ] Docker Compose

[ ] clean Docker startup works

[ ] README

[ ] written concept

[ ] wireframes

[ ] C4 architecture

[ ] ER diagram

[ ] process model justification

[ ] Kanban/process evidence

[ ] critical evaluation

[ ] lessons learned

[ ] GitHub repository

[ ] GitHub link on title slide

[ ] presentation

[ ] citations where applicable

[ ] bibliography/list of figures where applicable

[ ] final presentation PDF

[ ] presentation approximately 15 minutes

220. STOP DEVELOPMENT.

Once every item above is satisfied, the project is submission ready.

Do not improve it further.

================================================================================

END OF TO-DO LIST

================================================================================